OrangeHRM

Master Test Plan
For
OrangeHRM

Human Resource Management System

Document Version: 1.0V

Date: 9/03/2026

TP-105

By:

Momen Musallam

Rawad Isayed

Hamza Belal

Mohammad Alswaisy

Introduction

This Test Plan describes the testing strategy for the Free Trail version of OrangeHRM.

The purpose of this testing process is to verify that the system’s core Human Resource Management features function correctly and meet the expected requirements. The testing will focus on validating the system's functionality, usability, and reliability.

Test Objectives

The main objectives of testing are:

- Verify that all core features work as expected.

- Ensure correct data processing and validation.

- Identify system defects and report them

- Confirm that user roles and permissions work correctly.

- Ensure the system is stable and reliable.

- UI and functional testing.

Test Scope

In Scope

The following modules will be tested:

- Login / Logout

- Dashboard

- HR Administration

- Qualifications - Languages

- ESS User Module

- Work Experience.

- Education

- Skills

- Languages

- License

- Attachments

- Salary

- UI and functional testing.

- Job Module

- Pay Grades

- Job Categories

- Employment Status

- Membership

Out of Scope

The following modules will not be tested because they are not available in the free version:

- Advanced HR Analytics

- Performance Management

- Recruitment

- Attendance

- Training

Test Strategy

The testing approach for the OrangeHRM Starter version will focus on verifying the core functionalities of the system through manual testing. The testing process will ensure that the system behaves according to the functional requirements and provides a reliable user experience.

Testing will follow a black-box testing approach, where the tester validates system behavior without accessing the internal source code.

Other testing Methodologies :

- Functional Testing

- Validation Testing

- UI Testing

- Responsive Testing

- Smoke Testing

- Exploratory Testing

- Regression Testing

- Security Testing

Tools & Techniques:

- Equivalence Partitioning – to test groups of valid and invalid input data.

- Boundary Value Analysis – to test input values at their limits.

- Error Guessing – to identify possible errors based on experience.

- Bug Tracking: Jira

- Version Control: Git & GitHub

- Performance Testing: JMeter

- For manual testing : Test cases

Defect Management

All identified defects will be documented in a bug tracking system. Each defect report will include:

- Bug ID

- Bug description

- Steps to reproduce

- Expected result

- Actual result

- Severity level

Developers will fix the reported defects, and testers will re-test the fixes.

Test Criteria

Entry Criteria:

- Feature deployed to testing environment.

- Test cases are written and reviewed.

- Test accounts available.

- Test data is prepared.

Exit Criteria:

- All planned test cases are executed

- All defects are fixed and retested.

- No open critical or major bugs remain.

- Core functionalities are working as expected.

- Test summary report is completed and approved.

Test Deliverables

Before Testing: Create and review the test plan, test cases, and test environment. setup.
 During Testing: Execute test cases, log defects, and monitor progress.
After Testing: Provide test reports, defect logs, and sign-off documents.

Testing Phases:

| Phase | Date from - to |
| --- | --- |
| Test Planning | March 9, 2026 |
| Test Case Design | March 10, 2026 - March 12, 2026 |
| Test Environment Setup | March 10, 2026 - March 12, 2026 |
| Test Execution | March 10, 2026 - March 12, 2026 |
| Defect Resolution | March 12, 2026 |
| Test Closure | March 12, 2026 |

Milestones:

| Phase | Date |
| --- | --- |
| Test Plan Sign-Off | March 9, 2026 |
| Test Case Review | March 11, 2026 |
| First Test Execution Cycle Complete | March 12, 2026 |
| Final Test Report Submission | March 13, 2026 |

Resources

Human Resources:

| Role | Quantity | Responsibilities |
| --- | --- | --- |
| QA Lead | 1 | Defining the test strategy, managing risks, and final sign-off. |
| QA Engineer | 2 | Writing test cases and executing manual tests. |
| Developer | 1 | Fix reported defects |

Software & Tooling Resources

- Microsoft Excel / Google Sheets : Writing and managing test cases.

- Jira / Bug Tracking Tool: Reporting and tracking defects.

- Management Tools: Trello

- Browser Developer Tools: Inspecting UI elements and debugging issues.

- Screenshot Tool: Capturing evidence of bugs

Environment Resources :

- OrangeHRM Starter: The system under test.

- Google Chrome: Primary browser for testing.

- Mozilla Firefox: Secondary browser for compatibility testing

- Windows 11: Operating system used for testing.

- MySQL: Database used by the application

Risks :

- Requirement Ambiguity : Some requirements may be unclear or incomplete, leading to misunderstandings during development or testing.

- Time Constraints : Limited deadlines may reduce testing coverage or development quality.

- Incomplete test data.

Approval

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Ahmed Ali | Project Manager |  |  |
| Majed Mahmoud | QA Lead |  |  |
| Sammer Alshaer | Product Owner |  |  |